CS14 – Sprint 1 Retrospective

*What should we start doing?*

* Make sure the project will successfully build before committing to the SVN to avoid any faults.
* Identifying any potential problems earlier so we can work on a solution as a team.
* Start test-driven development.
* Start testing done done tasks.
* Start more pair programming.
* Better team communication – regular updates.
* Updating the sprint backlog on a daily basis/Keep better track of the burndown chart.
* Better delegation of tasks.
* Stick to the coding standards we have outlined i.e. better commenting structure.
* Making sure all team members are up to speed on all aspects of the system.
* Reviewing each other’s code for improvements, faults etc.
* Refactoring code where appropriate.

*What should we keep doing?*

* Continue being punctual to our daily SCRUM meetings throughout the second sprint.
* Continue meeting up on a daily basis to work together.
* Continue pair programming on more difficult tasks.
* Continue abiding by our team rules.
* Good harmony within team members.
* Being honest with each other in SCRUM meetings.
* Communication with product owner for clarification on any problems/queries.
* Using Planning Poker to figure out times to allocate to user stories.

*What should we stop doing?*

* Dwelling too long on more menial tasks and move onto more important ones in the product backlog.
* Ignoring the burndown chart for numerous days.
* Potentially being unrealistic with the amount of work we have on the backlog.